# Team Information

Project Title:	Calculating Family Expenses Using ServiceNow

Team ID:	LTVIP2026TMIDS66350

College Name:	AITS KADAPA

| S.No | Team Member Name |
| --- | --- |
| 1 | Nagamuthi Sashi Ram |
| 2 | Thuggali Nagaraju |
| 3 | Syed Abdul Subhan |
| 4 | Kammari Srikanth Achari |

Project Planning Phase

Project: Calculating Family Expenses Using ServiceNow

The planning phase defines the roadmap for executing the project efficiently within a fixed 10-day timeline, from 6 FEB  to 16 FEB. This includes defining tasks, assigning roles, setting deadlines, and identifying deliverables for each phase of the project.

# Planning Objectives

- Align project scope and tasks with the available 10-day schedule.

- Allocate time effectively across key project phases.

- Define ownership for each deliverable.

- Ensure timely reviews and quality assurance steps.

Project Timeline and Deliverables (16 June - 26 June)

| No | Phase | Deliverables | Dates | Owner |
| --- | --- | --- | --- | --- |
| 1 | Requirement Gathering | User stories, Use cases | 6-7 FEB | Business Analyst |
| 2 | Design Phase | Architecture, UI mockups | 8 FEB | Solution Architect |
| 3 | Development Phase | Expense Tracker App | 9-12 FEB | Developer |
| 4 | Testing Phase | Test Cases, Bug Fixes | 13-14 FEB | QA Engineer |
| 5 | Deployment & Training | Go-live, User Training | 15 FEB | DevOps & Trainer |
| 6 | Review & Closure | Feedback, Documentation | 16 FEB | Project Manager |